## Date: August - 2025

Sub: [Proposal/Quote – Website Design and Development]

# Dear Client,

We are thrilled to have the opportunity to submit a proposal for the design and development of your new website. At CLEMENCE WEB SOLUTIONS, we specialize in creating compelling and user-friendly & Responsive Websites that help businesses like yours succeed in the digital world. This proposal outlines our approach, timeline, and cost estimates for the project.

Project Overview: We propose creating a modern, responsive, and visually appealing website that reflects your brand's identity and effectively communicates your products/services to your target audience. The website will be built using the latest technologies and best practices in web design and development to ensure optimal performance and user experience.

# Scope of Work:

Discovery Phase: We will conduct in-depth research to understand your business, target audience, and website goals. This phase will also involve gathering content, identifying key features and functionalities, and creating a site map.

Design Phase: Our experienced design team will create a custom design concept for your website, including the homepage, inner pages, and any additional required templates. We will focus on ensuring a consistent brand identity, intuitive navigation, and a visually engaging interface.

Development Phase: Once the design is approved, our skilled developers will bring the design to life using the latest web technologies. We will ensure that the website is responsive, optimized for search engines, and compatible with all major browsers.

Content Integration: We will integrate the content provided by you into the website, ensuring proper formatting, organization, and SEO optimization.

Keyword Research: Detailed analysis to identify relevant keywords and search terms for the client's industry, location and target audience. Selection of primary and secondary keywords to optimize.

On Page Optimization: Recommendations for optimizing meta titles, descriptions, headers, and URLs. Content optimization strategies, including keyword integration and content expansion. Technical SEO improvements such as site speed optimization, mobile responsiveness, and fixing crawl errors.

Off-Page Optimization: Link building strategies to improve the website's authority and credibility. Outreach plans for acquiring backlinks from reputable websites in the client's industry.

Content Strategy: Development of a content calendar with topics aligned with target keywords and  audience interests. Suggestions for creating high-quality, engaging content that attracts organic traffic.

Reporting & Analytics: Proposal for regular reporting intervals (monthly) to track progress against goals. Selection of key performance indicators (KPIs) to measure success (e.g., organic traffic, keyword rankings, conversion rate).

Testing and Quality Assurance: Our team will thoroughly test the website on various devices and browsers to identify and resolve any bugs or compatibility issues. We will also conduct usability tests to ensure an intuitive user experience.

Deployment: Upon your approval, we will deploy the website to your hosting server and ensure a smooth transition to the live environment.

Timeline: We estimate that the project will take approximately 12 to 15 Working Days from the start date. The timeline is subject to change based on factors such as content availability, feedback cycles, and additional feature requests. Please feel free to reach out to us with any questions or concerns. We appreciate your time and consideration, and we look forward to the opportunity to work with you.

# Pricings and Payment Breakups.

| S.NO | PROJECT REQUIREMENTS | PRICE(Rs) |
| --- | --- | --- |
| 1 | Website Design – Enterprise Data Driven Website work (Motion Interactive) |  |
|  | 1. Google on Site SEO Responsive Website Up-to 12 Pages | 36,199.00 |
|  | 2. All Device Responsive Mobile/Tab/Desktop/Smart Watch |  |
|  | 3. Business Standard CLOUD Server + SSL Certificate |  |
|  | 4. Infographics Icons Based Service Listings |  |
|  | 5. Admin Panel Access – for Content Modify/Add Access |  |
|  | 6. Malware & Spam Protection (Security System) |  |
|  | 7. Contact form and WhatsApp or Live Chat integration |  |
|  | 8. Social Media Integration (Meta, Insta, Google, Twitter) |  |
|  | 9. 1st year Server Complementary if Required |  |
|  | 10. 1st Year Website & Server Maintenance (AMC) |  |
|  | 11. Blog & Products update - Access to write up your articles |  |
|  | 12. Google Search Console Integration |  |
|  | SUB TOTAL | 36,199.00 |
|  | GST (18%) | 6,515.82 |
| GRAND TOTAL |  | 42,714.82 |

1. Project Overview

Project Name: Enterprise Data Driven Website Development
Project Start Date: [00-08-2025]
Project Completion Date: [00-08-2025]

2. Scope of Work

2.1. Discovery and Planning     - 2 Days

- Initial consultation to understand client needs and goals

- Market research and competitive analysis

- Development of site map and wireframes

- Establishing project milestones and timeline

2.2. Design  -  6 Days

- Creation of website design layouts based on the inputs

- Up to 3 rounds of revisions based on client feedback on each page

- Finalization of design and approval

2.3. Development  -  3 Days

- WordPress Custom CMS Development

- Integration of design with a Content Management System (CMS)

- Responsive design for mobile and tablet compatibility

- Basic SEO optimization

- Implementation of necessary plugins and functionalities

2.4. Testing  - 1 Day

- Cross-browser compatibility testing

- User experience (UX) testing

- Functionality testing and debugging

2.5. Deployment – 1 Day

- Launch of the website on a live server

- Final testing and quality assurance

- Client training for CMS management

- Run time Support for Blog and Website Management for 7 Days

2.6. Post-Launch Support

- 1 Year of post-launch support and maintenance

- Ongoing support options available upon request

3. Deliverables

- Fully functional website

- Source code and design assets

- Access to analytics and tracking tools

5. Timeline

| Milestone | Completion Date |
| --- | --- |
| Project flow Preparation | 00-08-2025 |
| Discovery & Planning | 2 Days |
| Design & Development Phase | 9 Days |
| Testing & Revisions | 2 Days |
| Website Launch | 1 Day |

6. Pricing Terms

Total Cost: 42,714.82

Payment Schedule:

- 30% upfront payment upon project commencement

- 40% upon design approval + 50% of Work

- 30% upon project completion and launch

7. Terms and Conditions

- Any additional dynamic functions or changes requested after the initial agreement may incur extra charges.

- As Discussed, Client is responsible for providing all website content unless otherwise specified.

All intellectual property rights for the website design and development will be transferred to the client upon full payment.

| Payment Breakups |  |  |  |
| --- | --- | --- | --- |
| Purpose of Payment | % | Value | Due Date |
| Token Advance | 30% | 12,814.00 | 2025-08-00 |
| At 50% of Work | 40% | 17,086.00 | 2025-08-00 |
| Final Stage of all Works | 30% | 12,815.00 | 2025-08-00 |

## Required info’s from Clients:

- Logo and about your organization.

- List of Pages/Services or Products list.

- Share Photos if you have any to display in website.

- Contact and Communication Details.

- Color theme for Website if you have any idea.

We by all means ensure security and confidentiality with reference to the works allocated to us and we shoulder all responsibilities in this regard for any kind of lapse on this part.

Payment Terms: Initial 30% Of Advance to be Paid by Client to Start Project flow/Project.

# ICICI Bank Current Account

Account Name :	CLEMENCE WEB SOLUTIONS

Account Number :	027505009780

IFSC Code :	ICIC0000275

Branch :	CHENNAI - PORUR

# Sincerely,

Chandru Selvaraj (Project Manager), 
support@clemenceinfo.com,

+91 99656 81149.